# WE ARE $oftware ¢orp

Smart Parking Platform – Project Management Plan

Part 5: Team Organization & Resource Allocation

Organizational Structure & Engineering Teams

|  | ORGANIZATIONAL STRUCTURE MATRIX |  |
| --- | --- | --- |
|  | [Project Lead] |  |
| Application Teams - Mobile App Team - Web App Team | Core System Teams - Backend/API Team - Mapping & Location | Integration Team - Payment Team - QA & Testing |

Roles & Responsibilities

Mobile Application Team: Builds iOS and Android client apps, including real-time parking maps, booking flows, and push notifications.

Web Application Team: Develops the responsive web application for drivers and the administrative dashboard for parking operators.

Backend/API Team: Manages database architecture, server infrastructure, real-time availability sync, and core business logic.

Mapping & Location Services Team: Integrates third-party GPS navigation APIs, geofencing, and map overlay layers.

Payment Integration Team: Implements payment gateway APIs, secure digital receipt generation, and PCI-DSS compliance mechanisms.

Quality Assurance & Testing Team: Executes automated unit tests, end-to-end user journey tests, security audits, and regulatory checks.

RACI Matrix

(R = Responsible, A = Accountable, C = Consulted, I = Informed)

| Major Project Activity | Mobile Team | Web Team | Backend Team | Mapping Team | Payment Team | QA Team |
| --- | --- | --- | --- | --- | --- | --- |
| User Auth & UI Design | R / A | R | C | I | I | C |
| Real-Time Map Integration | R | R | C | R/A | I | C |
| Payment Gateway Setup | C | C | C | I | R/A | C |
| Operator Analytics Dash | I | R/A | R | I | C | C |
| Compliance & Security Test | C | C | C | C | C | R/A |

Resource Allocation & Collaboration Framework

Staffing Strategy: Full-time dedicated engineers are assigned across all six teams simultaneously to enable parallel development.

Cross-Team Integration: Weekly syncs occur between the Mapping, Payment, and Backend teams to ensure seamless API contract alignment.